## Slide 1: Projektstyring pt I
Udvikling af interaktive digitale systemer

## Slide 2: Dagens Program
Porteføljer – Langt om længe!!
  Lidt generelt feedback
Crashcourse i projektstyring
Gruppeopgaver
Status på jeres projekter

## Slide 3: ¨

## Slide 4: Porteføljer
Generelt rigtig fine
Meeen:
  Husk citeringer!
  Stadig nogle der kunne luge mere ud i jeg/vi/man etc
  Begreber i kursiv
  Husk ikke at ”stikke af” fra opgaven
  Tal med bogstaver / tal
  Selv om Verplank var primær, så var der meget guf i de andre tekster også…

## Slide 6: Projektplanlægning
Fremadrettet – og lidt retroaktivt:
  Grundlaget for jeres projekt?
  Et overordnet scope?
  Work Breakdown Structure (husk jeres ”problemer” fra sidst)
  Kommunikationsplan for projektet?
  Activity-on-Node diagram (den simple version)

## Slide 7: Problemer og nye muligheder

## Slide 8: Project Scope

## Slide 9: Tollgates – en form for milepæle

## Slide 10: Tollgates
Tollgate |  | Decisions | Documents
TG1 | Initiate Project | Define objective and goal Timeframe for prestudy Assign Project manager | Project Charter Guidelines for pre-study
TG2 | Start Planning | Approve pre-study Execution priortization Timeframe+Budget for planning | Guideline – planning Requirement spec
TG3 | Start Execution | Approve the project plan Approve the budget Staff Project group | Project Plan Project Budget
TG4 | Follow up | Continue according to plan Decide on and implement changes | Progress report Earned value analysis
TG5 | Handover | Approve delivery | (Requirement spec) Delivery acceptance
TG6 | Close Project | Approve actual costs Terminate the project group Terminate the project | Final Report
TG7 | Evaluate buiness impact | Approve the project | Buisness case Project Charter Final Report

## Slide 11: WBS – Work Breakdown Structure

## Slide 13: Project Communication Plan

## Slide 14: Activity-on-Node Network

## Slide 15: Forsimplet AON-diagram